## Slide 1: Factors Contributing in Failures of Software Projects
Presenter: Han Chandeth
Course: IT Project Management
Year: 2022-2023

## Slide 2: Introduction
This journal is a jointly achievement of 4 authors: Muhammad Hamid, Furkh Zeshan, Adnan Ahmad and Esma Aimeur.
It was published in IJCSNS International Journal of Computer Science and Network Security in May 2019.
This research aims to investigate various factors that contribute to software projects failure.
This exploration comprised of three phases: a) planning the investigation process, b) conducting the software project failure review, and c) reporting the review results.

## Slide 3: Analysis of Literatures
What are the main factors for the failure of software projects?
4 major factors
Wrong estimation of time and cost
Scope creep
Inadequate human resource
Risk assessment
5 significant factors
Communication issue
Lack of planning
Lack of users involvement
Unrealistic clients’ expectations
Lack of executive support
4 insignificant factors
Lack of resources
Technology illiteracy
Trust and knowledge sharing
Staff not rewarded

## Slide 4: Analysis of Literatures
Explore various methodologies used in literature to probe the issue?
- Systemic Literature Review (SLR) is the major adapted methodology (used by 47.06% articles),
- Empirical study (35.29%) and
- Case study (17.65%).
In our search results, around half of the studies adapted the SLR methodology to identify software project failure factors. The main reason behind this might be a broader insight provided by SLR which lacks in empirical study or case study. Both the latter options only explore a part of the domain while SLR offers a more thorough insight into multiple projects with various perspectives of different regions under different circumstances.

## Slide 5: Recommendation
(1) Training and usage of standard software project management tools can be the key to avoid failure factors.
(2) Experienced project managers should always be involved during the estimation process to minimize the influence of other identified factors on software project failure.
(3) Project time and cost are identified as the most contributing factors of most software projects failures, which should be emphasized more in planning a software project.
(4) Project managers should focus on good governance, risk management and regulatory factors to stay ahead of the competition.

## Slide 6: Conclusion
Overall results indicated that more emphasis towards major identified factors can help in software project management and also put a positive impact on the successful completion of software projects. Successfully completion of software projects positively impact the software exports of a country, which in turn not only enhance the economy but also creates new jobs.